SMARTBRIDGE

Let's Bridge the Gap | SKILL WALLET - A SmartBridge Product

| Date | 29-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-7804 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |

Initial Project Planning Template
Product Backlog, Sprint Schedule, and Estimation

Use the template below to create a comprehensive product backlog and sprint schedule for implementing the Script-Controlled ACL solution. User stories cover user & role setup, table schema provisioning, script-controlled CRUD ACL implementation, and multi-persona impersonation testing.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Role Management | USN-1 | As an admin, I can create test users (EEE User) and configure granular custom security roles (bb1, bb2, bb3, bb4) in ServiceNow User Administration. | 2 | High | Team Member 1 | 29-09-2026 | 02-10-2026 |
| Sprint-1 | Schema & Data Modeling | USN-2 | As an admin, I can create the custom table 'u_institution_details' with fields (Roll No, Name, Faculty, Branch Choice [ECE, EEE, CSE], Email, Phone) and populate baseline test records. | 3 | High | Team Member 2 | 03-10-2026 | 07-10-2026 |
| Sprint-2 | Script-Controlled Read Security | USN-3 | As an EEE User, I can view only records where Branch is 'EEE' via a server-side Script-Controlled Read ACL combining condition 'Branch is EEE' and gs.hasRole('bb1') check. | 5 | High | Team Member 1 | 08-10-2026 | 13-10-2026 |
| Sprint-2 | Record Insertion & Create ACL | USN-4 | As an authorized EEE User with role 'bb2', I can create new student records in 'u_institution_details' using the 'New' button. | 2 | Medium | Team Member 3 | 14-10-2026 | 17-10-2026 |
| Sprint-2 | Record Modification & Write ACL | USN-5 | As an authorized user with role 'bb3', I can edit and update existing EEE branch records and save modifications safely. | 2 | Medium | Team Member 2 | 18-10-2026 | 21-10-2026 |
| Sprint-3 | Record Deletion Governance | USN-6 | As an authorized user with role 'bb4', I can delete EEE records from the table, while non-bb4 users are prevented from executing deletions. | 2 | High | Team Member 3 | 22-10-2026 | 25-10-2026 |
| Sprint-3 | Impersonation & Verification | USN-7 | As a Security Administrator, I can impersonate EEE User, Non-role User, and Admin to verify that zero cross-branch data leakage occurs and admin retains full access. | 3 | High | All Team Members | 26-10-2026 | 29-10-2026 |