SMARTBRIDGE

Let's Bridge the Gap | SKILL WALLET - A SmartBridge Product

| Date | 29-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-7804 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |

Project Initialization and Planning Phase
Project Proposal (Proposed Solution) Report

The proposal report outlines the design, implementation, and verification of a Script-Controlled Access Control List (ACL) architecture in ServiceNow. It restricts record access based on field values, enforcing least-privilege security, preventing unauthorized cross-department data exposure, and providing granular CRUD governance.

| Project Overview |  |
| --- | --- |
| Objective | Implement a robust, script-controlled Access Control List (ACL) security framework on ServiceNow custom tables (u_institution_details) that dynamically restricts record visibility based on field values (Branch == 'EEE') while preserving administrative oversight. |
| Scope | Encompasses custom table design, custom security role creation (bb1 to bb4), implementation of 4 discrete server-side ACLs (Read, Create, Write, Delete), and comprehensive validation across multiple user personas via impersonation. |
| Problem Statement |  |
| Description & Impact | Default ServiceNow table permissions permit broad record visibility, causing unauthorized exposure of sensitive student data across academic departments (CSE, ECE, EEE). Solving this prevents data leaks, enforces data privacy compliance, and eliminates accidental record modifications. |
| Proposed Solution |  |
| Approach & Key Features | • Implement Script-Controlled Read ACL combining field condition (Branch is EEE) with script evaluation: gs.hasRole('bb1') and gs.hasRole('admin'). • Implement Create ACL requiring role 'bb2' to govern record insertion. • Implement Write ACL requiring role 'bb3' to govern record modification. • Implement Delete ACL requiring role 'bb4' to restrict record deletion to authorized personnel. |

Resource Requirements

| Resource Type | Description | Specification / Allocation |
| --- | --- | --- |
| Cloud Infrastructure | ServiceNow Personal Developer Instance (PDI) | Washington DC / Xanadu Release Cloud Instance (Dedicated PaaS Sandbox) |
| Server Hardware | Cloud Host Specifications | Enterprise Multi-Tenant Cloud Architecture (High-availability failover) |
| Development Tooling | Application Configuration & IDE | ServiceNow Studio, Application Navigator, System Security Module |
| Scripting Engine | Server-Side Script Execution | ECMAScript 2021 (ES512 Mode), ServiceNow GlideSystem API (gs) |
| Database & Schema | Data Persistence & Models | Custom table 'u_institution_details' with 7 fields (Auto Number, Reference, Choice, String) |
| Security Framework | Role-Based Access Control (RBAC) | Elevated Role 'security_admin' + 4 custom roles (bb1, bb2, bb3, bb4) |
| Test Persona Data | Mock User & Student Data Records | 1 Test User (EEE User) + 6 Multi-Department Institutional Records (ECE, CSE, EEE) |